# Change Request Form

|  |  |  |  |
| --- | --- | --- | --- |
| Project Name | A Real Time and Interactive Dashboard in Tourism Industry | Change Number | 2 |
| Requested By | Junyu Zhou, Yawei Li | Date of Request | 20/07/19 |
| Presented To | Dr. Pree Thiengburanathum | | |

|  |  |
| --- | --- |
| Change Name | Add two more features |

|  |
| --- |
| Description of Change |
| Add feature-7  Add feature-8 |

|  |
| --- |
| Reason for Change |
| After careful consideration, we have concluded that, we should put 2 more features:  Feature-7. View comments.  Decision maker and user can be able to view comments.  Feature-8. Write comments.  Decision maker and user can be able to write comments. |

|  |
| --- |
| Effect on Deliverables (including a list of any affected deliverables): |
| Homepage will be changed.  Will add two more webpages. |

|  |
| --- |
| Effect on Schedule (including Estimated Completion Date for this change): |
| Will delay 1 week. |

|  |
| --- |
| Effect of NOT Approving this Change: |
| User cannot view and write comments. |

|  |
| --- |
| Reason for Rejection (if applicable): |
| - |

|  |  |  |
| --- | --- | --- |
| **Signature:** | | \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ |
|  | | (Dr. Pree Thiengburanathum) |
| **Date:** | \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ | |

**Approval**

Approval

Not Approved