A Real Time and Interactive Dashboard in Tourism Industry

Executive Summary

By

Junyu Zhou 592115508

Yawei Li 592115518

Department of Software Engineering,

College of Arts, Media and Technology,

ChiangMai University

Project Advisor



# Executive Summary

### Proposal

In this progress, we had meetings with our project advisor, discussing to select project topic, writing the proposal which including the abstract, introduction and background, literature review, quality standard and project plan.

### Progress I

In this progress, we implemented documents and products including project plan, software requirement specification, software design document, test plan, test record, traceability record and code for Feature-1(Account authorization), Feature-2(Admin views the summary of data visualization result).

|  |  |  |  |
| --- | --- | --- | --- |
| Project Name: A Real Time and Interactive Dashboard in Tourism Industry | | | |
| Create By: | Date: | Reporting Progress: | |
| ZJY, LYW | 28 August 2019 | Progress 1 | |
| Project Overall Status: 40% | | | |
| Milestone Deliverables performance reporting | | | |
| Milestone | Due Date | %Complete | Deliverable Status |
| Proposal | 7 July 2019 | 100% | On Schedule |
| Progress 1 | 23 Aug 2019 | 100% | On Schedule |

ZJY = Junyu Zhou

LYW = Yawei Li

AJP = Dr. Pree Thiengburanathum

Features in progress 1

|  |  |  |
| --- | --- | --- |
| Features | Name | Status |
| 1 | Account authorization | Complete |
| 2 | Admin views the summary of data visualization result | Complete |

# Summary Report

|  |  |  |
| --- | --- | --- |
| Documents | Version | Status |
| Proposal | V8 | 100% Completed |
| ProjectPlan | V2 | 100% Completed |
| System Requirement  Specification | V2 | 100% Completed |
| TestPlan | V2 | 100% Completed |
| TestRecord | V2 | 100% Completed |
| TraceablityRecord | V2 | 100% Completed |
| ExecutiveSummary | V2 | 100% Completed |
| Design Document | V2 | 100% Completed |